Status Reports – Week 3

**Austyn Krutsinger**

Week 1

- code gui

- code initial framework for database

- setup MySQL database with partial fields to test querying and saving of student information

Week 2

- created query form with query capabilities

- created query results form which allows all records found with search criteria to be listed.

- added ability to select a queried record, open record and load information into main form

Week 3

- added all student information to database and capabilities to query via any combination of student information

- added update functionality to change a students information and save the updated information to the record

- added ability to add a new student to the database

- added settings properties that saves settings (e.g. database host, tablename, username, and password)

Next Weeks (4,5)

-meet with DSS to make sure they like what/how we have the program as of now

-convert DSS's MS Access database to our MySQL database, and ensure formatting is compatible

- fix bugs found in code.

**Iain Smith**

Weeks 1-2
-Laptop setup
-Essential program installation
-Software setup troubleshooting

Week 2
-Website Redesign

Week 3-now
-Phase 1 testing

Weeks 4-5(Future)

* Continue / Finish Phase 1 testing
* Meet with the stakeholders (DSS)
* Begin Phase 2?

Problems

* Had a lot of networking and version issues in laptop setup that delayed initial work on the project.