Status Reports – Week 5

**Austyn Krutsinger**

Week 4

- Fix minor bugs that get noticed throughout coding

- Continue to solidify program architecture
- Met with DSS to synchronize what we are doing with what they want

Week 5

- Continue to improve error checking in code

- Add connivance functionality rather than core framework functionality

- Continue to fix bugs found in code

Next Weeks (6,7)

- Finalize coding for phase I by implementing all desired features

- Continue testing for bugs

- Add comments to all code

- Convert DSS MS Access database to our formatted MySQL Database

**Iain Smith**

Week 4
- Continue Phase 1 Testing
- Met with DSS to synchronize what we are doing with what they want
- Implemented some code changes desired by DSS

Week 5
- Received partial database from DSS to develop and test Access to MySQL database conversion program
- Continued adding additional functionality to the code
- Tested the code further

Weeks 6-7(Future)
- Finish adding additional desired functionality
- Finish testing
- Comment code
- Convert Access database to MySQL

**Problems**

- Weren’t able to meet with DSS until February 5th, when initially scheduled meeting was for January 27th. This delayed the continuation of Phase 1.
- Lack of familiarity with the underlying code slowed Iain’s initial participation in the coding of Phase 1. That has since lessened.