Status Reports – Week 5

**Austyn Krutsinger**

Week 4

- Fix minor bugs that get noticed throughout coding

- Continue to solidify program architecture  
- Met with DSS to synchronize what we are doing with what they want

Week 5

- Continue to improve error checking in code

- Add connivance functionality rather than core framework functionality

- Continue to fix bugs found in code

Next Weeks (6,7)

- Finalize coding for phase I by implementing all desired features

- Continue testing for bugs

- Add comments to all code

- Convert DSS MS Access database to our formatted MySQL Database

**Iain Smith**

Week 4  
- Continue Phase 1 Testing  
- Met with DSS to synchronize what we are doing with what they want  
- Implemented some code changes desired by DSS

Week 5  
- Received partial database from DSS to develop and test Access to MySQL database conversion program  
- Continued adding additional functionality to the code  
- Tested the code further

Weeks 6-7(Future)  
- Finish adding additional desired functionality  
- Finish testing  
- Comment code  
- Convert Access database to MySQL

**Problems**

- Weren’t able to meet with DSS until February 5th, when initially scheduled meeting was for January 27th. This delayed the continuation of Phase 1.  
- Lack of familiarity with the underlying code slowed Iain’s initial participation in the coding of Phase 1. That has since lessened.