Status Report 4

CS 499 – Senior Project II

Team DunKyan

April 1, 2009

Accomplishments over past five weeks

	Mike
	· Helped Ryan in refactoring the I.S. Management Application
· Rewrote the code for the ‘SitesToSearch’ box in the Reporting Application

· Implemented random password generator function in I.S. Management Application and the ability for the ‘superuser’ to log in with full permissions

· Cleaned up Reporting App code, put it in its final layout, and reworked the permission list for the Reporting App
· Maintained website and worklog

	Ryan
	· Refactored much of the I.S. Management Application
· Worked on remote database access as well as socket programming

· Implemented first successful test of socket programming

	Kyle
	· Helped in redesign of Reporting App GUI
· Worked on Crystal Reports

	Team
	· Completed I.S. Management Application
· Reworked the design of the I.S. Management Application to have a uniform design for each section, the User Manager, the Profile Manager, and the Site Manager.

· Gave midterm presentation


Currently working on…

	Mike
	· Bridging the gap between what Ryan and Kyle are working on, respectively; i.e., determining the format of the returned data from a remote query in order to facilitate the generation of dynamic reports

	Ryan
	· C# socket programming

	Kyle
	· Crystal Reports and finding a way to format returned SQL data in a report


Two-week projections

	Team
	· Finish socket programming to allow Reporting App to query a remote database
· Generate formatted reports based on the results of a SQL query

· Work on setting up a timer system to simulate query subscriptions

· Use timer system to implement sessions


Problems encountered during the past five weeks

	Team
	· Encountered much trouble when trying to directly connect from an ASP.NET website run in Visual Studio 2005 to a remote SQL Server 2005 database; we were at one point able to successfully establish a connection, but the local client in Visual Studio kept terminating the connection, and we couldn’t find a way around this problem, thereby switching to socket programming


