Status Report 5

CS 499 – Senior Project II

Team DunKyan

April 15, 2009

Accomplishments over past two weeks

	Mike
	· Made SQL queries used by nSite Central injection-proof

· Added confirmation message to all ‘delete’ commands in I.S. Management App
· Maintained website and worklog

	Ryan
	· Wrote server code for remote site testing

	Kyle
	· Worked on report formatting

	Mike & Ryan
	· Implemented logout functionality

	Team
	· Implemented remote site queries
· Implemented sessions, meaning that if a user is inactive for a specified period of time, he or she will automatically be logged out


Currently working on…

	Mike
	· Putting finishing touches on project

	Ryan
	· Timer function for automatic display of subscribed queries every x number of minutes

	Kyle
	· Testing


Two-week projections

	Team
	· Use timer to simulate query subscriptions
· Finish nSite Central

· Write user manual for nSite Central

· Prepare an install CD for nSite Central

· Prepare for final presentation


Problems encountered during the past two weeks

	Team
	· Have determined that using any type of report formatting system (e.g. Crystal Reports) is infeasible for our project, based on the fact that all data retrieved from user-generated queries is dynamic and therefore will contain an unknown number of columns, and report formatting services such as Crystal Reports require a premade ‘template’, so to speak, in which all column names are already specified and all that must be done is feed the ‘template’ a data source.  Hence, we have decided to scrap Crystal Reports and simply use a datagrid, which is a primitive solution but at least displays the results.
· When trying to query Kyle’s laptop to test the remote site querying, we keep getting an error message to that effect of “No connection could be established at x.x.x.x:x because the host there is actively refusing the connection”.


