Date created:  11-11-08
[ 2 ]
nSite Central

Date last modified:  11-11-08

Team DunKyan


Project Plan

nSite Central Software Suite
developed by 

Team DunKyan

Michael Dunn

Kyle Kerrigan
Ryan Sessions

Version 1.0

Table of Contents

Introduction………………………………………………………………………….3
Statement of Work……………………………………………………………...……3
Resource List………………………………………………………………………....3
Roles………………………………………………………………………………….4
Schedule……………………………………………………………………………...5
Risks……………………………………………………………………………….…6
Introduction
This document outlines the strategy to which Team DunKyan will adhere when developing the nSite Central Software Suite.  Included in this document is the statement of work, a list of all resources required to complete the project, the roles each member in the team will play, the schedule of development, and an enumeration of potential risks the project might face.
Statement of Work

We have been asked by our client, Patterson Dental, to develop software that will help in the collection and centralization of data.  To meet this request, we are developing nSite Central, which is a product suite allowing a corporate office to connect, manage, view and report against any number of nSite Central or straight EagleSoft installations.  One portion of this software package is web-based, allowing corporate users to access and view information from client locations, while the other portion is an agent-based data mining system responsible for the collection and retrieval of pertinent information.
Resource List

In order to complete the project in a timely manner, the following resources will be required:

- at least 2 computers running Windows XP or higher (for testing purposes)


- an IDE for web development (Microsoft Visual Studio 2008)


- web application development framework (ASP.NET)


- database software (MS SQL Server 2008)


- two different web browsers in which to test our code (IE7 and FX3)

- version control software (Subversion)


- web server software (IIS)


- books and other materials necessary for learning ASP.NET and MS SQL


- C# and WCF if time permits for agent development


- a conference room to hold meetings and reviews

- email, phone, and/or live video services by which meetings with client can take place

Roles

This project will require many different types of programming knowledge and expertise; therefore, in order to better define the development of the project, each unique role is defined below.  It is important to note that since our team consists of only three members, and since we plan on doing pair programming in certain development situations, there may be one person or multiple people assigned to each role.
	Role
	Team Leader

	Member
	Michael Dunn

	Description
	The person in this role is responsible for managing the team, maintaining contact with the client, making any crucial decisions that have a major impact on the project, maintaining the team website, and managing all important documents.


	Role
	Researcher

	Member
	Michael Dunn, Kyle Kerrigan, Ryan Sessions

	Description
	The person in this role is responsible for seeking out resources and materials necessary for learning about more technical aspects of the project.  For example, one in this role would have to acquire specific books about ASP.NET in order to learn how to use it, and it is also the responsibility of the person in this role to share any knowledge they gain with all other members of the team.


	Role
	Interface Designer

	Member
	Kyle Kerrigan

	Description
	The person in this role is responsible for designing the “look and feel” of the graphical user interface of the Reporting Application and the I.S. Management Application.  This person will design the layout of every single page in both systems.


	Role
	Database Specialist

	Member
	Michael Dunn

	Description
	The person in this role is responsible for implementing the schemas for both the security database and the data storage database.  If time allows, this person will implement logic that allows the user to customize SQL queries.


	Role
	Network Designer

	Member
	Ryan Sessions

	Description
	The person in this role is responsible for the logic to establish and maintain connections between the main application and client sites.  If time allows, this person will be responsible for the design and implementation of the data mining agent system.


Schedule

Below is a Gantt chart outlining the major steps in the development process for nSite Central.  The chart contains the name of each task, the projected time it will take to complete each task, a list of preconditions (i.e. other tasks) that must be completed prior to the start of each task, and a schedule that shows specific dates during which each task will be worked on and completed.  The critical path is shown in red.  Note that this is a working chart, and therefore is subject to change upon review.
[image: image1.jpg]January

Wes#  [Task Name [Duration [Predecessors
1[Write Reporting Appiication 3
i Design User Website 1]
12| insert Resuts Viewing Tabie 1] FE|
13 insen: 0L Query Fisd 1] 2]
14| nsert ubscripton Field 1] 1
2[Wrie L5 Management App. 5
21 Duplicate code or Reporting A 1] B
22 Add Mansgement Toos 4 2
FER) nser: “Comnect Grent” feid 3 2]
224] nzere“Add User fla 1] 2
23] nsers Delete ser fiid 1] 2]
224 Insere“Create Security Profle™ feld 3 2
223] Inser “Change User Privleges" fild B 2]
3[Creste Secury Database 5
3] Create empry ables based on schems 1]
32| Uik security database to reporting sppication 3
324] ik Results Viewing Table o securiy dstabase. 3 FE]
324 Lk SO Query Fied to secury database B 13
323 ik Subseripton Feld to security datmbase 1] 24]
a[mplement Authenticaton 3 23]
31| Crestesiognpase 3
1] Synchronize login page with securty datzbase 1] 3|
12] Avcach reporting 2pp to login page 1] ]
XE| Avtach 5. management app o login page 1] B
S|Crests information database 1]
51| creste empry wblesfor nformation storage 1]
6[Create Mining Agent f time permits)
7[Perform Data Mining (it time permits] 9





Risks
As with any project of this magnitude, there are many associated risks we cannot ignore.  Thus, by acknowledging them now and defining ways in which to counteract them, our project plan may run more smoothly, effectively, and with a greater probability of avoiding the risks defined below.
	Risk
	Probability
	Impact
	Actions

	Inexperience with ASP.NET
	100%
	Since this is the main development language for our project, not knowing ASP.NET would effectively halt all progress.
	Assign each Researcher a specific topic in ASP.NET and have each Researcher share his findings with the rest of the team.  Do individual research.

	Inexperience with MS SQL Server
	100%
	Since this is the only database language we will use for our project, for both information storage and security purposes, not knowing MS SQL Server would disrupt our backend database setup, effectively halting all progress.
	Assign each Researcher a specific topic in MS SQL Server and have each Researcher share his findings with the rest of the team.  Do individual research.

	Team availability
	40%
	With our conflicting schedules, if we cannot find time to meet for review and development sessions, lack of communication will ensue and project will get off schedule.
	Make time in mornings, evenings, or whenever free time is available for team to meet.  Assign Team Leader task of coordinating the meeting times based on each member’s schedule.

	Acquisition of necessary resources
	20%
	If we fail to acquire the essential materials and tools, we will not be able to begin work on the project, and when work actually begins, it will be dictated by the tools we have at hand.
	Do as much research as possible before coding process begins in the Spring.  Make sure proper authorities who have access to required materials are aware of our need for them in advance.


