WebPM Project Team

Status Report #3

Mar. 4, 2010

dtree (working)

Chris has been working on dynamically generating the control for navigating the application.  Upon logging in, the user

is greeted a page that contains a javascript applet ("dtree," based on open-source code borrowed from some location unknown) that displays a tree control, the top-level nodes of which consist of business cases.  Directly clicking on a business case node populates the right side of the screen with information about that business case, incl. the basic attributes of the business case plus a tabular list of projects.  This functionality is provided by the business case manager servlet.  Clicking on a project, either from the tabular list or by expanding the business case node in the tree control, invokes the project manager to display the attributes of that project.

jsvc Security Manager issues (resolved)

As you know, our application relies on JSPs and servlets that must be able to access a SQL database

via a TCP socket.  In brief, the jsvc SM must be

configured properly, which has been extremely difficult.  It was done, however, in the wee hours of the

morning, and as a result we are able to make forward progress on the business case/project/resource manager components

(which has also been done, see below).

Servlets (working, but read-only; users cannot add/change data)

The BCM and PM components are currently read-only.  Our goal for the next two weeks is to allow the user to add/update

information in the database.  As I had to spent a vast amount of time troubleshooting the jsvc SM, I was not able to

implement policies/permissions (i.e., authorization) like we had planned.  This functionality will have to wait for a

later iteration.

Reports (WIP is working, but not integrated into the rest of the app.)

Ryan has completed the initial design of the work initiation plan report using Jasper.  His report is able to select

data from the database and generate the WIP as an HTML page (PDF/XLS will be forthcoming).  As the basic scheme

is now implemented, we will look at integrating the report functionality with the rest of the application during the

course of the next two weeks.

Interface (small progress)

Slight advances have been made in the area of the interface.  We are intentionally keeping things extremely generic

at this point, and tagging everything so as to make the interface highly customizable via CSS in the future.

Documentation (still lacking)

Our system/project documentation is a work in progress (real meaning: with the exception of the status reports, no progress has been made in this area).  We plan to have complete/updated documentation by the mid-term presentation.